Technical Proposal

for

Lead Consultancy Services of Interior Design

for

Lingnan University Hong Kong

at

Levels 12 and 13 of M+ Learning Centre

Wednesday 23rd November 2022

Table of Contents

- Staffing

- Staff Organisation Chart

- Relevant Experience and Qualifications of Key Staff

- Responsibilities and Degree of Involvement of Key Staff

- Adequacy of Professional and Technical Manpower Input

- Approach to Cost Effectiveness

- Examples of Past Projects that demonstrate that Consultants will have ability to produce cost effective procedures

- Approach to achieve cost effectiveness, energy efficiency, environmental friendliness and green procurement

- Response to the Brief

- Understanding of Objectives

- Identification and understanding of key issues/constraints/special requirements and innovative ideas

- Consultants Experience

- Hong Kong

- Elsewhere

- Methodology and Work Programme

- Technical Approach

- Works Programme

- Innovation and Creativity

- Particular design aspects/issues/requirements

- Particular construction aspects/issues/requirements

Appendices

1 : HEAD Architecture Project References

1 : Consultant Relevant Project References

1 : HEAD Architecture and Consultant Team O Charts and Key Staff CVs

- Staffing

- Staff Organisation Charts

| Lingnan University at M+ - Project Organisation Chart |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Lingnan University Hong Kong |  |  |  |  |  |  |
| Client |  |  |  |  |  |  |
| Quantity Surveyor |  |  |  | Main Contractor |  |  |
| Appointed by Client |  |  |  | Appointed by Client |  |  |
| HEAD Architecture and Design Limited |  |  |  |  |  |  |
| Lead Interior Design Consultant |  |  |  |  |  |  |
| Ferrier Chan & Partners |  |  |  | Kactus Design |  |  |
| MEP Consultant |  |  |  | Graphics Consultant |  |  |
| ihD |  |  |  | Linear Light Group |  |  |
| Acoustic/ AV Consultant |  |  |  | Lighting Consultant |  |  |
|  |  | AEE Ltd. |  |  |  |  |
|  |  | BEAM Consultant |  |  |  |  |

Note: Quantity Survey and Main Contractor will be appointed directly by the Client.

| HEAD Architecture and Design - Team Organisation Chart |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Mike Atkin |  |  |  |  |  |  |  |  |  |
|  | Director |  |  |  |  |  |  |  |  |  |
|  | Ceci Yuen |  |  |  |  |  | Connie Wong |  |  |  |
|  | Snr. Interior Designer |  |  |  |  |  | Architectural Assistant |  |  |  |
|  | Studio Team |  |  |  |  |  |  |  |  |  |
|  | Drafting and Rendering |  |  |  |  |  |  |  |  |  |

- Relevant Experience and Qualifications of Key Staff

Below is our proposed key staff for the project and a brief synopsis of the relevant qualifications and experience of our nominated project team. Full CVs are included in Appendix 3.

| Mike Atkin | Project Director |
| --- | --- |
|  | (BA (hons) BArch (Hons) DipArch, RIBA) |
|  | - 25 Years of design and project administration experience. - An Architect with extensive experience in interior design. Mike has extensive knowledge of the Asia-Pacific region. - Mike would act as the Project Director overseeing the overall management of the project. He would be the primary point of contact for the Client’s senior management. |

| Ceci Yuen | Senior Interior Designer |
| --- | --- |
|  | (High Dip. BTEC Interior Design) |
|  | - 20 years of design experience. - A Senior Interior Designer with extensive experience in education and entertainment design, documentation and site supervision. - Completed projects in Hong Kong, Macau and China. - Ceci will be responsible for design supervision, team co-ordination and the Consultant and Contractor liaison. |

| Connie Wong | Architectural Assistant |
| --- | --- |
|  | (BArchSt. MArch) |
|  | - 12 years of architectural and interior design experience. - A Part 2 and M. Arch Architectural Assistant with strong technical and documentation skills and local regulations. - Completed projects in Hong Kong, Macau and China as well as the Caribbean. - Connie will be responsible for design packages and technical submissions and project administration. |

- Responsibilities and Degree of Involvement of Key Staff

Percentage of resources of key personnel of each stage summary

HEAD Architecture and Design Limited

| Team Member | Position | Stages 1-2-3 | Stage 4 Tender | Stage 5 Construction | Stage 6 Post Construction | Role |
| --- | --- | --- | --- | --- | --- | --- |
| Mike Atkin | Project Director | 50 | 40 | 20 | 10 | Mike would act as the Project Director overseeing the overall management of the project and be the primary point of contact for the Client’s senior management. |
| Ceci Yuen | Snr. Interior Designer | 100 | 60 | 40 | 20 | Der for Ceci will be responsible for design, site supervision and liaison with the General Contractor, Consultants and Client. |
| Connie Wong | Arch. Asst. | 100 | 60 | 40 | 10 | Connie will be responsible for Design submission documentation, Control Samples, Meeting Minutes and Defects List preparation. |

- Adequacy of Professional and Technical Manpower Input

Team Organization and Reporting Structure

The Organization Charts included in this proposal show the team organization and reporting structure. All participants and personnel are aware of how and where they fit into the consultant team and how they are expected to report the findings and output of their activities.  They are experienced in their roles and have the correct technical support for the full studio team and project team of consultants at their disposal.

Responsibilities and Duties for Team Personnel

All team personnel have been made aware of the extent of their responsibilities and duties in particular the authority to discuss issues with the Client, government departments relative to their discipline and the timing and content of their individual deliverables and services.

We have a strong supporting team of Consultants and their information is shared in the following chapters and in the Appendices.

- Approach to Cost Effectiveness

- Examples of Past Projects that demonstrate that Consultants will have ability to produce cost effective procedures

HEAD Architecture has a proven track record as an award-winning design company, but also have an enviable repeat client base, due to our ability to project manage efficiently, controlling costs and minimising Variation Orders, while maintaining team stability throughout the duration of the project.

As we work with several large retailers, we understand the requirement for knowing market rates, so that prices can be fixed and carried across multiple projects that are running concurrently and in more than one country at any one time.

- Approach to achieve cost effectiveness, energy efficiency, environmental friendliness and green procurement

HEAD Architecture partners with NBBJ as local architect on several floors of the Cheung Kong Tower for Bloomberg.  The project was the first LEED project to be awarded Platinum status in Hong Kong.

On the M+ Learning Centre, we have brought AEE into our team.  They have an excellent global and local list of projects that form part of Appendix 2: Relevant Project References.

All efforts will be made to source all materials locally, minimising the requirements for large carbon footprints.

- Response to the Brief

- Understanding of Objectives

- Identification and understanding of key issues/constraints/special requirements and innovative ideas

The following pages show the way that our consultants have responded to the brief and indicated their deliverables.  Bringing these approaches together, under the professional guidance of HEAD Architecture, will provide a rounded team approach to the project.

While the Tender comes with an initial layout designed by a 3rd party at a previous time, HEAD Architecture will work with Lingnan University through a day-long Workshop to develop the Schedule of Accommodation that is still to be defined.  Challenges involve tight lift lobbies, multiple circulation routes and a very low ceiling on the 12th Floor.  The 13th Floor however, offers the luxury of a high ceiling and the opportunity to explore space in 3 dimensions.

The following pages highlight the responses to the Tender and anticipated scope of our consultants:

- AEE (Beam Consultant)

- FCP (MEP Consultant)

- ihD (Acoustic/ AV Consultant)

- Kactus (Graphics and Wayfinding Consultant)

D. 	Consultants Experience

- Hong Kong

- Elsewhere

Relevant project examples from HEAD Architecture are in Appendix 1 and our consultants AEE and FCP and ihD are in Appendix 2.

E.     	Methodology and Work Programme

- Technical Approach

While we consider that an AP and RSE are not necessary for this project, the role of the MEP and Acoustic /AV consultants are essential to augment HEAD’s design and provide the level of comfort both environmentally and acoustically, to allow separation but also flexibility within both the teaching spaces and circulation area.

- Works Programme

The anticipated Master Programme is attached here for comment.

F.     Innovation and Creativity

- Particular design aspects/issues/requirements

While a Schedule of Accommodation is yet to be finalised, the obvious merits of such a stunning location, within West Kowloon’s nascent Arts Hub, is a glorious opportunity for functional design.  Gifted with stunning views both north to Kowloon and south to the HK Island skyline, this site invites transparency and flexibility.

The narrow yet long plan pushes the design towards a single spine of circulation along the south edge, with lecture areas flowing off this.  It is important that there are also areas that serve as break-out spaces for smaller discussions or down-time after intense teaching sessions.  The 11th Floor Lounge will offer a welcome meeting place if the requirements for classroom limit the space available for “chill out” spaces on the 12th and 13th Floors.

- Particular construction aspects/issues/requirements

There are existing structural and design elements that will influence the direction of the design.  The window glazing structure is imposing both in the weighty attachments to the slab and also the strict horizontal fenestration.  A raised floor is obviously essential to meet the lift lobby datum and cover structural connections, but this needs to be treated in a way that feels natural and with purpose, rather than as a way to conceal trunking and services.

The low ceiling at the 12th Floor is a challenge that will need to be carefully dealt with.

Appendix 1 : HEAD Architecture Project References

Appendix 2 : Consultant’s Relevant Project References

Appendix 3 : Supporting Documentation (Team O Charts and CVs)